AI DISASTER RESPONSE & EMERGENCY COORDINATION

UPDATED MASTER IMPLEMENTATION PLAN — CORE ENGINE v2

Three-Role RBAC • User Reports • Image/Video • GIS • Departments • Coordination Agent • Closed Simulation

Purpose: This document consolidates the project decisions made so far into one implementation contract. Frontend implementation is intentionally excluded. The document defines the core backend, database, GIS, media, simulation, real-time, department coordination, AI, security and audit architecture.

# 1. Final Project Definition

The system is an emergency decision-support and coordination platform. Users can report disasters with location, disaster type, description and optional image/video evidence. The platform stores and analyzes the report, performs deterministic priority and geospatial processing, and makes the incident available to the Management Team. The single current AI component — the Emergency Coordination Agent — analyzes a confirmed incident and verified available resources/departments and proposes a response plan. Management makes the operational decision, can assign resources and alert associated departments, and every important state change is audited.

Core principle: AI recommends; deterministic backend services establish facts; Management decides; the backend records and enforces authorized actions.

USER REPORT
(image/video + type + location + description)
              ↓
       REPORT / MEDIA ENGINE
              ↓
        INCIDENT ENGINE
              ↓
       PRIORITY + GIS
              ↓
      MANAGEMENT REVIEW
              ↓
       CONFIRMED INCIDENT
              ↓
  RESOURCE + DEPARTMENT ENGINE
              ↓
     COORDINATION AGENT
              ↓
      RESPONSE PLAN
              ↓
       MANAGEMENT
   ┌──────────┼──────────┐
 APPROVE     MODIFY     REJECT
   ↓
RESOURCE ASSIGNMENT
       +
DEPARTMENT ALERTS
       ↓
      AUDIT

# 2. Scope Baseline and Non-Negotiable Rules

The original BRD remains the baseline contract. The updated requirements below are additive refinements and must not remove the original requirements for incident ingestion, NLP/multimodal analysis, geospatial analysis, affected-area identification, prioritization, resource management, agentic planning, human approval, dashboard/map support, RBAC, auditability, security, data governance and non-functional requirements.

## 2.1 Current implementation

Exactly three application roles: USER, MANAGEMENT, ADMIN.

Users can submit disaster reports with disaster type, location, description and image/video.

Users can view a read-only public disaster map.

Users can view disaster events near them.

Users can view public-safe alerts/events and their own submitted reports.

Management reviews incoming reports and confirms/dismisses incidents.

Management can view operational incidents, resources and departments.

Management can generate/review/approve/modify/reject AI response plans.

Management can assign eligible resources and alert associated departments.

Admin manages users, roles, departments, resources, rules, simulation and configuration.

PostgreSQL is the authoritative system of record.

PostGIS is the spatial engine.

Deterministic Python services own priority, distance, eligibility and validation.

The Coordination Agent is the only AI agent currently implemented.

Closed/synthetic disaster simulation is used for demonstrations.

FastAPI REST + WebSockets provide the backend interface.

Human approval is mandatory before operational assignment/department alert execution.

## 2.2 Explicitly deferred

Monitoring Agent.

Continuous external disaster monitoring.

Dependence on live real-world disaster feeds.

Autonomous emergency dispatch.

Direct control of police/fire/ambulance infrastructure.

Drone control, city-wide CCTV, IoT deployment and satellite infrastructure.

Complex weather prediction.

Autonomous evacuation decisions.

Kafka/Kubernetes/microservices introduced solely for complexity.

# 3. Three-Role RBAC Model

| Role | Primary purpose | Key capabilities | Explicit restrictions |
| --- | --- | --- | --- |
| USER | Report and observe | Submit report; upload image/video; provide location; view read-only map; view nearby events; view own reports; receive public-safe alerts | Cannot edit official incidents, priority, resources, departments, plans or operational assignments |
| MANAGEMENT | Operational coordination | Review/confirm incidents; view resources/departments; generate AI plans; approve/modify/reject; assign resources; alert departments; track operational state | Cannot change core system configuration/users unless separately granted; cannot bypass audit/validation |
| ADMIN | System administration | Manage users/roles, departments, resources, rules, disaster types, simulation scenarios, configuration, audit and operational master data | Still cannot bypass system safety/validation without explicit audited administrative procedure |

# 4. Updated Core Architecture

┌──────────────────────────────┐
                           │            USERS              │
                           │ report / media / location     │
                           │ read-only map / nearby events │
                           └──────────────┬───────────────┘
                                          │
                                          ▼
                           ┌──────────────────────────────┐
                           │           FASTAPI            │
                           │                              │
                           │ Auth / RBAC                  │
                           │ Reports / Media              │
                           │ Incidents                     │
                           │ Resources / Departments      │
                           │ Response Plans / Assignments │
                           │ Simulation / WebSockets      │
                           └───────┬───────────┬──────────┘
                                   │           │
                 ┌─────────────────┘           └──────────────────┐
                 ▼                                                ▼
       ┌────────────────────┐                         ┌────────────────────┐
       │ PostgreSQL         │                         │ Media Storage      │
       │                    │                         │                    │
       │ Users              │                         │ Images             │
       │ Incidents          │                         │ Videos             │
       │ Reports            │                         │ Evidence files     │
       │ Departments        │                         └────────────────────┘
       │ Resources          │
       │ Plans              │
       │ Assignments        │
       │ Alerts             │
       │ Audit              │
       └─────────┬──────────┘
                 │
                 ▼
       ┌────────────────────┐
       │ PostGIS             │
       │                    │
       │ incident locations │
       │ resource locations │
       │ nearby queries     │
       │ affected areas     │
       └─────────┬──────────┘
                 │
                 ▼
       ┌─────────────────────────────┐
       │ DETERMINISTIC CORE SERVICES │
       │                             │
       │ Incident validation        │
       │ Priority engine            │
       │ GIS engine                 │
       │ Resource matching          │
       │ Department matching        │
       │ AI output validation       │
       └────────────┬────────────────┘
                    │
             verified context
                    ▼
       ┌─────────────────────────────┐
       │   COORDINATION AGENT        │
       │                             │
       │ Gemini / LLM                │
       │ reasoning                   │
       │ planning                    │
       │ explanation                 │
       └────────────┬────────────────┘
                    │
                    ▼
       ┌─────────────────────────────┐
       │ RESPONSE PLAN               │
       │ departments + resources     │
       │ reasons + constraints       │
       └────────────┬────────────────┘
                    │
                    ▼
       ┌─────────────────────────────┐
       │ MANAGEMENT                  │
       │ approve / modify / reject   │
       └────────────┬────────────────┘
                    │
              ┌─────┴─────┐
              ▼           ▼
       RESOURCE         DEPARTMENT
       ASSIGNMENT       ALERT
              └─────┬─────┘
                    ▼
                  AUDIT

## 4.1 Source-of-truth rule

PostgreSQL is authoritative for incident/resource/department/user/assignment/plan state.

PostGIS is authoritative for spatial calculations.

Python services are authoritative for deterministic calculations.

Media files are stored outside PostgreSQL; metadata and references remain in PostgreSQL.

The LLM is not authoritative for facts, resource availability, priority, location or execution.

WebSockets distribute state changes; they do not become a second source of truth.

# 5. Final Core Technology Stack

| Layer | Technology | Current use |
| --- | --- | --- |
| Language | Python 3.x | All backend/domain/AI/simulation logic |
| Backend | FastAPI + Uvicorn | REST APIs, WebSockets, validation and service layer |
| ORM/Data | SQLAlchemy or SQLModel + Pydantic | Database models and API/domain schemas |
| Migrations | Alembic | Versioned database schema changes |
| Database | PostgreSQL | Authoritative transactional state |
| GIS | PostGIS | Coordinates, distance, nearby events, affected areas |
| Vector | pgvector | Future semantic similarity/duplicate detection; not required for initial response planning |
| LLM | Gemini API | Coordination reasoning and structured response-plan generation |
| Embeddings | Sentence Transformers | Future related-report/duplicate detection |
| Media | Local/object storage | Image/video evidence; local for prototype, object storage later |
| Realtime | FastAPI WebSockets | Incident/resource/alert state events |
| Cache/pub-sub | Redis — optional | Add only if load/deployment requires it |
| Auth | JWT + password hashing | Authentication and RBAC |
| Simulation | Python | Closed reproducible disaster scenarios |
| Testing | pytest + FastAPI test client | Unit/API/integration testing |
| Dev environment | Docker Compose — recommended | PostgreSQL/PostGIS and reproducible local setup |

# 6. Seven Core Engine Modules

| Module | Responsibility | Depends on |
| --- | --- | --- |
| 1. Report & Media Engine | Accept user reports, validate media, store evidence metadata, create source records | Auth, storage, incident model |
| 2. Incident Management Engine | Create/manage lifecycle, verification, status transitions | Database, RBAC |
| 3. Priority Engine | Deterministic score and severity classification | Incident data, configured rules |
| 4. Geospatial Engine | Coordinates, nearby events/resources, affected-area representation | PostGIS |
| 5. Resource & Department Engine | Resource registry, capabilities, department registry, eligibility, assignments | Database, GIS |
| 6. Coordination AI Engine | Generate structured response recommendations from verified context | Incident + resources + departments + LLM |
| 7. Alert/Assignment/Audit Engine | Execute approved assignments/department alerts and record history | RBAC, database, validated plan |

# 7. Report & Media Engine

## 7.1 User report contract

{
  "disaster_type": "FLOOD",
  "description": "Water entered houses near the road",
  "latitude": 10.027,
  "longitude": 76.308,
  "location_name": "Edappally",
  "media_ids": ["MED-001", "MED-002"]
}

## 7.2 Media pipeline

User
 ↓
Upload
 ↓
File validation
 ↓
Storage
 ↓
incident_media metadata
 ↓
Optional image/video analysis
 ↓
Evidence attached to incident source
 ↓
Management review

Validate MIME type and extension.

Limit file size.

Generate safe storage names; never trust user-provided filenames.

Store metadata: file type, size, hash, uploader, timestamp, storage path.

Consider content hashing for duplicate media.

For video, MVP processing should use representative frame extraction rather than continuous video inference.

Media analysis is evidence; it does not independently confirm an incident.

# 8. Incident Management

SUBMITTED
   ↓
UNDER_REVIEW
   ↓
CONFIRMED
   ↓
ACTIVE
   ↓
RESOLVED

Alternative:
UNDER_REVIEW → DISMISSED

A user submission is not automatically an operationally confirmed disaster. Management confirmation is the key gate for operational response planning unless an explicitly configured trusted source rule is introduced later.

CANDIDATE/SUBMITTED records may be visible to Management but not necessarily to the public.

Confirmed incidents become eligible for operational coordination.

Dismissed incidents remain auditable.

Resolved incidents remain available for historical analysis.

# 9. Priority Engine

score = (
    life_safety_score * 0.40 +
    urgency_score * 0.25 +
    affected_population_score * 0.15 +
    hazard_score * 0.10 +
    confidence_score * 0.10
)

80–100  CRITICAL
60–79   HIGH
40–59   MEDIUM
0–39    LOW

Store component scores, final score and rule-version identifier.

Weights/thresholds should be configurable by Admin.

The LLM may explain a priority but does not become the authoritative priority calculator.

Priority may be recalculated when authoritative incident facts change.

# 10. Geospatial Engine

Store incident and resource coordinates using PostGIS geography/geometry as appropriate.

Provide deterministic distance calculations.

Provide nearby incident queries for users.

Provide nearby eligible resource queries for Management/agent.

Represent affected areas initially as configurable radius geometry.

Support filtering of public-safe events separately from internal operational data.

User location
    ↓
PostGIS
    ↓
ST_DWithin / distance query
    ↓
Public-safe incidents within radius
    ↓
Nearby event response

# 11. Department Engine

Departments are now first-class entities because Management must be able to alert associated departments.

| Entity | Examples |
| --- | --- |
| Department | Fire & Rescue, Medical Services, Police, Disaster Management |
| Department capability | Flood rescue, medical response, traffic control, evacuation support |
| Department status | ACTIVE, INACTIVE |
| Department alert | SENT, ACKNOWLEDGED, IN_PROGRESS, RESOLVED, CANCELLED |

Department
    ├── Resources
    ├── Capabilities
    ├── Contact/notification configuration
    └── Incident alerts

# 12. Resource Engine

{
  "id": "RES-001",
  "department_id": "DEP-001",
  "type": "RESCUE_TEAM",
  "name": "Rescue Team A",
  "capacity": 5,
  "capabilities": ["FLOOD_RESCUE", "EVACUATION", "FIRST_AID"],
  "status": "AVAILABLE",
  "latitude": 10.045,
  "longitude": 76.285,
  "constraints": []
}

Resource status: AVAILABLE, ASSIGNED, EN_ROUTE, BUSY, UNAVAILABLE, MAINTENANCE.

Every resource belongs to a department.

Resource eligibility is deterministic.

The matcher considers capability, availability, distance, capacity, workload and constraints.

A resource cannot be assigned twice when its current state makes that invalid.

# 13. Deterministic Resource & Department Matching

Read confirmed incident.

Determine required capabilities from incident type/rules.

Query departments with relevant capabilities.

Query resources owned by eligible departments.

Filter by resource status.

Filter by capability.

Check capacity.

Check current assignments/workload.

Calculate distance.

Apply operational constraints.

Return a deterministic candidate set.

Pass verified candidates to the Coordination Agent.

This service prevents the LLM from hallucinating resources. The agent receives candidate IDs that actually exist and are currently eligible.

# 14. Coordination Agent

The Coordination Agent is the only AI agent in the current scope. It is a decision-support component, not an autonomous controller.

## 14.1 Inputs

Confirmed incident details.

Priority score and component evidence.

Location and affected area.

People affected and life-safety indicators.

Relevant media-analysis evidence when available.

Eligible departments.

Eligible resources and their capabilities/status/location/capacity.

Existing assignments and constraints.

## 14.2 Outputs

{
  "incident_id": "INC-1042",
  "recommended_departments": [
    {
      "department_id": "DEP-001",
      "reason": "Flood rescue capability required"
    }
  ],
  "recommended_resources": [
    {
      "resource_id": "RES-001",
      "role": "PRIMARY_RESCUE",
      "reason": "Nearest eligible flood-rescue team"
    }
  ],
  "standby_resources": [],
  "reasoning": "High life-safety risk requires immediate rescue support.",
  "constraints": [],
  "confidence": 0.91,
  "requires_human_approval": true
}

# 15. AI Validation Boundary

LLM
 ↓
Structured schema validation
 ↓
Entity/ID validation
 ↓
Current database-state validation
 ↓
Capability/availability validation
 ↓
Constraint validation
 ↓
Stale-plan check
 ↓
AWAITING_APPROVAL
 ↓
Management

Unknown department IDs are rejected.

Unknown resource IDs are rejected.

Unavailable resources are rejected or marked stale.

Duplicate resource IDs are rejected.

requires_human_approval must be true.

The agent cannot invoke department alerts or assignments directly.

A plan must reference a specific incident and context snapshot.

A stale plan must be regenerated or revalidated before execution.

# 16. Management Operational Workflow

Incoming Report
      ↓
Review evidence/location/type
      ↓
Confirm / Dismiss
      ↓
Confirmed Incident
      ↓
Request AI Response Plan
      ↓
Review recommended departments/resources
      ↓
┌───────────┬───────────┬───────────┐
APPROVE     MODIFY      REJECT
   ↓          ↓            ↓
assign/     revised       audit
alert       plan
   ↓
AUDIT

Management is the operational decision maker.

Management may choose different resources from the AI recommendation, subject to backend validation.

Management may alert one or more departments.

Every action is recorded with actor, timestamp, incident, before/after state and reason where applicable.

# 17. Department Alert Engine

Management
    ↓
Select incident
    ↓
Select department(s)
    ↓
Create alert
    ↓
Backend authorization + validation
    ↓
Alert SENT
    ↓
Department ACKNOWLEDGED
    ↓
IN_PROGRESS
    ↓
RESOLVED

MVP can implement in-app/backend alert records before integrating SMS/email/push.

External notification providers can be added later.

Alert content should contain only information appropriate to the receiving department.

Alert execution requires Management authorization.

# 18. Public/User Map and Nearby Events

Read-only public map.

Only public-safe confirmed/active events are exposed.

User can query events near a supplied/current location.

User cannot edit markers, priorities, affected areas or official incident status.

Do not expose sensitive responder locations, internal notes, operational resource movements or confidential assignments.

Public map data should use a dedicated public-safe projection/query rather than exposing raw internal incident records.

Internal incident
       ↓
Public-safe projection
       ↓
/incidents/public
       ↓
Map / nearby events

# 19. Closed Simulation

Because the system cannot depend on real disasters occurring during a demonstration, the project uses a controlled synthetic simulation. The simulator should feed the same backend/domain pipeline wherever practical.

simulation/
├── scenarios.py
├── event_generator.py
├── simulator.py
└── seed_data.py

## 19.1 KOCHI_FLOOD scenario

10:00 — water level rising in Edappally.

10:02 — road blocked near Palarivattom.

10:04 — people trapped.

10:06 — vehicle stranded.

10:08 — power outage.

10:10 — rescue request.

Simulation events should create/update backend records rather than merely animating a UI.

# 20. Real-Time/WebSocket Architecture

Simulation / Backend state change
          ↓
       FastAPI
          ↓
       Database
          ↓
 WebSocket event publisher
          ↓
 Connected clients

{
  "event": "INCIDENT_CREATED",
  "incident_id": "INC-1042",
  "priority": "CRITICAL",
  "latitude": 10.027,
  "longitude": 76.308
}

WebSockets are for state propagation, not authoritative storage.

Clients can reconnect and retrieve current state from REST APIs.

Redis is optional if multiple backend instances require shared pub/sub.

Kafka is not required for the current prototype.

# 21. Final Database Schema

| Table | Purpose | Key additions/fields |
| --- | --- | --- |
| users | Authentication/RBAC | id, role, status, password_hash, timestamps |
| incident_reports | Original user-submitted report | id, user_id, type, description, location, status |
| incidents | Operational incident record | id, type, status, priority, score, location, affected_people, risks |
| incident_media | Image/video metadata | id, incident_id/report_id, storage_path, MIME, size, hash, processing_status |
| incident_sources | Evidence/source records | id, incident_id, source_type, reporter, confidence |
| affected_areas | Spatial impact | id, incident_id, geometry, radius, method |
| departments | Emergency departments | id, name, code, type, status, capabilities |
| resources | Emergency assets/teams | id, department_id, type, capabilities, capacity, status, location |
| resource_assignments | Resource allocation | id, incident_id, resource_id, status, actor, timestamps |
| response_plans | AI/human plan versions | id, incident_id, status, plan_json, reasoning, confidence, context_hash |
| response_plan_resources | Resources in a plan | plan_id, resource_id, role, reason |
| department_alerts | Management-to-department alerts | id, incident_id, department_id, severity, message, status |
| alerts | Public-safe alerts | id, incident_id, audience, severity, message, status |
| audit_logs | Immutable action trail | actor, action, entity, before/after, timestamp |
| simulation_events | Synthetic event history | scenario, sequence, event_type, payload, emitted_at |

# 22. Final Core API Contract

| Method | Endpoint | Role(s) | Purpose |
| --- | --- | --- | --- |
| POST | /auth/login | All | Login |
| POST | /reports | USER/MGMT/ADMIN | Submit report |
| POST | /reports/{id}/media | Owner/MGMT/ADMIN | Attach media |
| GET | /reports/my | USER | Own reports |
| GET | /incidents/public | All authenticated/public-safe | Public-safe incidents |
| GET | /incidents/nearby | USER/MGMT/ADMIN | Nearby public/operational events according to role |
| GET | /incidents | MGMT/ADMIN | Operational incident list |
| GET | /incidents/{id} | Authorized | Incident details |
| POST | /incidents/{id}/confirm | MGMT/ADMIN | Confirm |
| POST | /incidents/{id}/dismiss | MGMT/ADMIN | Dismiss |
| POST | /incidents/{id}/resolve | MGMT/ADMIN | Resolve |
| GET | /departments | MGMT/ADMIN | Departments |
| POST | /departments | ADMIN | Create department |
| PATCH | /departments/{id} | ADMIN | Update department |
| GET | /resources | MGMT/ADMIN | Resources |
| POST | /resources | ADMIN/MGMT | Create resource according to policy |
| PATCH | /resources/{id} | MGMT/ADMIN | Update operational state |
| GET | /resources/nearby | MGMT/ADMIN | Eligible nearby resources |
| POST | /response-plans/generate | MGMT/ADMIN | Generate AI plan |
| GET | /response-plans/{id} | MGMT/ADMIN | View plan |
| POST | /response-plans/{id}/approve | MGMT/ADMIN | Approve |
| POST | /response-plans/{id}/modify | MGMT/ADMIN | Modify |
| POST | /response-plans/{id}/reject | MGMT/ADMIN | Reject |
| POST | /assignments | MGMT/ADMIN | Create approved assignment |
| PATCH | /assignments/{id} | MGMT/ADMIN | Update assignment |
| POST | /department-alerts | MGMT/ADMIN | Alert department |
| GET | /department-alerts | MGMT/ADMIN | Track alerts |
| POST | /department-alerts/{id}/acknowledge | MGMT/ADMIN | Acknowledge |
| POST | /simulation/start | ADMIN | Start scenario |
| POST | /simulation/stop | ADMIN | Stop scenario |
| GET | /health | All | Health check |
| GET | /ws | Authorized | Realtime channel |

# 23. Final Repository Structure — Core Only

disaster-response/
├── backend/
│   ├── app/
│   │   ├── main.py
│   │   ├── api/
│   │   │   ├── auth.py
│   │   │   ├── reports.py
│   │   │   ├── media.py
│   │   │   ├── incidents.py
│   │   │   ├── departments.py
│   │   │   ├── resources.py
│   │   │   ├── response_plans.py
│   │   │   ├── assignments.py
│   │   │   ├── department_alerts.py
│   │   │   ├── simulation.py
│   │   │   └── websocket.py
│   │   ├── auth/
│   │   ├── models/
│   │   ├── schemas/
│   │   ├── database/
│   │   ├── services/
│   │   │   ├── report_service.py
│   │   │   ├── media_service.py
│   │   │   ├── incident_service.py
│   │   │   ├── resource_service.py
│   │   │   ├── department_service.py
│   │   │   ├── assignment_service.py
│   │   │   ├── alert_service.py
│   │   │   ├── audit_service.py
│   │   │   └── validation_service.py
│   │   ├── priority/
│   │   │   └── engine.py
│   │   ├── geospatial/
│   │   │   └── service.py
│   │   ├── matching/
│   │   │   ├── resource_matcher.py
│   │   │   └── department_matcher.py
│   │   ├── agents/
│   │   │   └── coordination_agent.py
│   │   ├── ai/
│   │   │   ├── llm_client.py
│   │   │   ├── prompts.py
│   │   │   ├── media_analysis.py
│   │   │   └── output_parser.py
│   │   ├── simulation/
│   │   └── config.py
│   ├── tests/
│   ├── requirements.txt
│   └── .env.example
├── database/
│   ├── migrations/
│   └── seed/
├── simulation/
│   ├── scenarios.py
│   ├── event_generator.py
│   └── simulator.py
├── uploads/
├── docs/
└── README.md

# 24. Complete Implementation Plan

Phase 0 — Requirement Freeze: Freeze the three roles, user reporting, media, nearby events, management workflow, department alerts, resource assignment, Coordination Agent, human approval, closed simulation, and all explicit exclusions.

Phase 1 — Repository & Environment: Create repository, branches, Python environment, Docker Compose, PostgreSQL/PostGIS, environment variables, linting/formatting, testing baseline and documentation folders.

Phase 2 — Database & Migrations: Implement all tables, enums, foreign keys, indexes, PostGIS fields, spatial indexes, migration scripts and seed data.

Phase 3 — Domain Models & Schemas: Create SQLAlchemy/SQLModel models and Pydantic schemas. Freeze request/response contracts.

Phase 4 — Authentication & RBAC: JWT login, password hashing, role guards and permission dependencies for USER/MANAGEMENT/ADMIN.

Phase 5 — Report & Media Engine: User report creation, image/video validation, storage metadata, media hashing, incident-source records and processing status.

Phase 6 — Incident Management: Incident creation, lifecycle transitions, confirmation/dismissal/resolution, evidence linkage and audit.

Phase 7 — Priority Engine: Implement deterministic scoring, configurable weights/thresholds, score explanations and tests.

Phase 8 — Geospatial Engine: PostGIS location storage, nearby-event queries, nearby-resource queries, distance and affected-area radius.

Phase 9 — Department Engine: Department CRUD, capability taxonomy, department-resource ownership and department operational state.

Phase 10 — Resource Engine: Resource CRUD, capabilities, capacity, status, workload, eligibility and assignment lifecycle.

Phase 11 — Deterministic Matching: Build department/resource candidate filtering and ranking before AI.

Phase 12 — Core APIs: Expose stable REST APIs, validation, authorization, error models and OpenAPI documentation.

Phase 13 — Closed Simulation: Implement KOCHI_FLOOD events and seed realistic departments/resources; route simulated events through real backend logic.

Phase 14 — WebSockets: Broadcast incident/resource/alert/assignment state changes; add reconnect/current-state behavior.

Phase 15 — Coordination Agent: Implement LLM client abstraction, prompt, structured output, context builder and agent service.

Phase 16 — AI Validation: Validate IDs, current state, capabilities, constraints, stale context, schema and mandatory human approval.

Phase 17 — Management Decision Workflow: Implement plan review, approve/modify/reject, plan versioning and authorization.

Phase 18 — Department Alerts & Assignments: Execute only approved management actions; create department alerts and resource assignments with transactional checks.

Phase 19 — Audit & Governance: Audit all sensitive operations, AI generation, validation failures, approvals, modifications, alerts and assignments.

Phase 20 — Testing: Unit, API, database, GIS, AI contract, simulation, WebSocket, security and full end-to-end tests.

Phase 21 — Reliability & Security: Rate limits, file validation, secret management, secure errors, transaction safety, stale-state checks, logging and recovery.

Phase 22 — Documentation & Runbook: Freeze API, schema, architecture, agent, simulation, security and local setup documentation.

Phase 23 — Deployment: Deploy backend, managed PostgreSQL/PostGIS and media storage; configure environment secrets and monitoring.

# 25. Phase-by-Phase Engineering Details

## 25.1 Phase 2 — Database

Create users, incident_reports, incidents, incident_media, incident_sources, affected_areas, departments, resources, resource_assignments, response_plans, response_plan_resources, department_alerts, alerts, audit_logs and simulation_events.

Use foreign keys and transaction boundaries.

Add indexes for incident status/priority/time, resource status/department, department status, and audit timestamps.

Add spatial indexes for incident/resource location.

Use migrations rather than editing production schema manually.

## 25.2 Phase 5 — Media

Implement multipart upload.

Reject unsupported MIME types/extensions.

Enforce configurable size limits.

Compute SHA-256 or equivalent content hash.

Store media outside PostgreSQL and metadata inside PostgreSQL.

Never expose raw internal storage paths to users without authorization.

Create a processing status: PENDING, PROCESSING, COMPLETED, FAILED.

## 25.3 Phase 8 — GIS

Implement nearby public events using a radius.

Implement nearby eligible resources for Management.

Implement affected-area radius geometry.

Use consistent coordinate reference system and validate latitude/longitude ranges.

Test distances with known coordinates.

## 25.4 Phase 11 — Matching

Build deterministic candidate retrieval.

Record why a resource was included/excluded.

Return a candidate snapshot to the agent.

Do not let the LLM perform raw database queries unless the tool is strictly controlled.

## 25.5 Phase 15–16 — AI

Build a provider interface around Gemini.

Use structured output/Pydantic parsing.

Version prompts.

Include incident snapshot and candidate resource/department snapshot.

Validate every ID against current state.

Treat confidence as model output, not as proof of correctness.

On failure, fail safely and do not create assignments.

## 25.6 Phase 18 — Execution

Approval endpoint performs a transaction.

Re-check current resource availability before assignment.

Re-check department status before alert.

Prevent duplicate assignment/alert operations.

Record actor and before/after state.

Emit WebSocket event only after successful database commit.

# 26. Failure & Edge Cases

| Case | Behavior |
| --- | --- |
| User uploads unsupported file | Reject upload with validation error; no incident media record marked successful. |
| Video too large | Reject or require configured compression/upload flow; do not silently truncate. |
| Media analysis fails | Incident can still be reviewed; mark analysis FAILED and do not treat it as proof. |
| Duplicate report | Keep source record; flag potential duplicate/related incident for Management. |
| No coordinates | Allow only if policy supports location recovery; otherwise request location before operational use. |
| Incident dismissed | No operational plan/assignment; retain audit trail. |
| No suitable department | Return explicit gap; do not invent department. |
| No suitable resource | Return no-resource result and escalate to Management. |
| LLM timeout | Controlled failure; no plan execution. |
| Hallucinated resource ID | Validation failure; reject plan. |
| Resource became unavailable | Invalidate/revalidate plan before approval/assignment. |
| Department inactive | Block alert unless Admin policy explicitly allows it. |
| Duplicate approval | Transaction/state check prevents second execution. |
| WebSocket disconnect | Reconnect and resync from REST/database state. |
| Simulation stopped | Persist state and stop event emission. |

# 27. Testing Strategy

| Layer | Must test |
| --- | --- |
| RBAC | USER cannot confirm/assign/alert; MANAGEMENT cannot perform admin-only actions; ADMIN permissions |
| Report | Required fields, invalid type, invalid coordinates, ownership |
| Media | MIME, size, hash, storage, unauthorized access |
| Incident | Lifecycle transitions and authorization |
| Priority | Formula, boundaries, configurable weights |
| GIS | Nearby events/resources, radius, distance |
| Department | Capabilities and status |
| Resource | Availability, capacity, assignment conflicts |
| AI | Schema, hallucinated IDs, stale state, no-resource case |
| Management | Approve/modify/reject |
| Alerts | Department authorization and lifecycle |
| Audit | Every sensitive transition produces a record |
| Simulation | Repeatable event sequence |
| Realtime | Correct events after committed state changes |
| E2E | User report → confirmation → AI plan → approval → department alert/resource assignment → audit |

# 28. Final End-to-End Acceptance Scenario

Start PostgreSQL/PostGIS and FastAPI.

Seed Fire & Rescue, Medical Services and Police departments.

Seed rescue teams, boats, ambulance and police resources.

Log in as USER.

Submit a flood report with location, description, image and video.

Backend validates and stores the media.

Incident/report record is created as submitted/under review.

Priority and geospatial processing run.

Management logs in and sees the incoming report.

Management reviews media, location and incident information.

Management confirms the incident.

System identifies eligible departments and resources.

Management requests an AI response plan.

Coordination Agent receives only verified context.

Agent recommends departments/resources with reasons.

Backend validates the plan.

Plan becomes AWAITING_APPROVAL.

Management reviews the plan.

Management approves or modifies it.

Backend rechecks current resource/department state.

Approved resource assignments are created.

Authorized department alerts are created.

Audit log records all major actions.

WebSocket events communicate committed state changes.

User-facing public-safe map/nearby events update without exposing sensitive operational data.

Simulation can continue and generate subsequent incidents.

The entire run is reproducible from stored simulation events.

# 29. Permission Matrix

| Capability | USER | MANAGEMENT | ADMIN |
| --- | --- | --- | --- |
| Submit report | ✓ | ✓ | ✓ |
| Upload image/video | ✓ | ✓ | ✓ |
| View public map | ✓ | ✓ | ✓ |
| View nearby public events | ✓ | ✓ | ✓ |
| View own reports | ✓ | ✓ | ✓ |
| View all operational incidents | — | ✓ | ✓ |
| Confirm/dismiss incident | — | ✓ | ✓ |
| View operational resources | — | ✓ | ✓ |
| Generate AI response plan | — | ✓ | ✓ |
| Approve/modify/reject plan | — | ✓ | ✓ |
| Assign resources | — | ✓ | ✓ |
| Alert departments | — | ✓ | ✓ |
| Manage departments | — | — | ✓ |
| Manage system rules | — | — | ✓ |
| Manage users/roles | — | — | ✓ |
| Manage simulation | — | Policy-dependent | ✓ |
| View audit logs | — | Operational subset | ✓ |

# 30. Team Ownership

| Member | Ownership | Critical handoffs |
| --- | --- | --- |
| Backend / Database / GIS | DB schema, FastAPI, RBAC, incidents, departments, resources, priority, GIS, assignments, audit | API schemas to AI + simulation |
| Coordination AI | LLM client, prompt, context builder, agent, structured output, AI validation integration | Consumes incident/resource/department contracts |
| Simulation / Integration / QA | Scenario engine, seeded data, WebSockets, E2E tests, runbook, cross-module integration | Uses all backend contracts |

Frontend is intentionally excluded from this plan. It should consume the frozen REST/WebSocket contracts rather than defining backend behavior.

# 31. Master Prompt for Any Teammate AI

You are assisting a team member on the AI Disaster Response &
Emergency Coordination core engine.

Use the Updated Master Implementation Plan v2 as the source of truth.

My role: [BACKEND / DATABASE-GIS / COORDINATION-AI / SIMULATION-QA]
Current phase: [PHASE]
Task: [TASK]

Non-negotiable rules:
1. There are exactly three application roles:
   USER, MANAGEMENT, ADMIN.
2. USER can submit disaster reports with type, location,
   description and image/video, and can view public-safe maps
   and nearby events without editing official data.
3. MANAGEMENT is the operational coordination role.
4. MANAGEMENT can verify incidents, review AI plans, assign
   resources and alert associated departments.
5. ADMIN manages system configuration/master data.
6. The Coordination Agent is the only AI agent currently.
7. Do not introduce the Monitoring Agent.
8. Do not depend on real-world disaster feeds.
9. Use closed/synthetic simulation.
10. Do not implement autonomous emergency dispatch.
11. Human approval is mandatory for operational execution.
12. PostgreSQL is the source of truth.
13. PostGIS owns spatial calculations.
14. Deterministic backend services own priority, availability,
    distance, eligibility and validation.
15. The LLM owns reasoning/planning/explanation only.
16. Never invent resources, departments, incidents or state.
17. Respect the shared API, DB, AI-output and WebSocket contracts.
18. Do not introduce technology merely for complexity.

Before coding:
- Explain the requirement.
- Identify dependencies.
- List files to create/modify.
- Identify contract changes.
- State assumptions and blockers.

During coding:
- Use modular production-quality code.
- Validate inputs.
- Handle errors safely.
- Add tests.
- Keep secrets out of source code.

Before handoff:
- Give run instructions.
- Give test commands.
- List changed files.
- Explain integration points.
- Identify remaining risks.

# 32. Documentation That Must Be Maintained

docs/
├── BRD/
│   └── BRD.md
├── architecture/
│   ├── system-architecture.md
│   ├── data-flow.md
│   ├── domain-model.md
│   ├── agent-architecture.md
│   └── architecture-decisions.md
├── database/
│   ├── schema.md
│   └── er-diagram.md
├── API/
│   └── api-contract.md
├── AI/
│   ├── coordination-agent.md
│   ├── prompts.md
│   └── evaluation.md
├── media/
│   └── media-pipeline.md
├── simulation/
│   └── simulation-design.md
├── security/
│   └── security-rbac.md
├── testing/
│   └── test-plan.md
└── runbook/
    └── local-development.md

# 33. Future Monitoring Agent — Deferred Architecture

External / synthetic reports
          ↓
   Monitoring Agent
          ↓
Incident discovery / correlation
          ↓
     Confirmed incident
          ↓
 Coordination Agent
          ↓
    Response Plan

The current user-report/media workflow does not count as the Monitoring Agent.

The future Monitoring Agent may analyze continuous streams, correlate reports, detect duplicates, infer locations and create candidate incidents.

It must integrate through the incident contract rather than bypassing the existing incident engine.

Do not create its code, API, DB module or UI now.

# 34. Final Mental Model

OBSERVE / REPORT
                        USER
                         ↓
              REPORT + MEDIA + LOCATION
                         ↓
                    INCIDENT
                         ↓
              PRIORITY + GIS + EVIDENCE
                         ↓
                 MANAGEMENT REVIEW
                         ↓
                CONFIRMED INCIDENT
                         ↓
          ┌──────────────┴──────────────┐
          ↓                             ↓
    DEPARTMENT MATCHING          RESOURCE MATCHING
          └──────────────┬──────────────┘
                         ↓
                COORDINATION AGENT
                         ↓
                  RESPONSE PLAN
                         ↓
                    MANAGEMENT
                         ↓
               APPROVE / MODIFY / REJECT
                         ↓
             ┌───────────┴───────────┐
             ↓                       ↓
       RESOURCE ASSIGNMENT      DEPARTMENT ALERT
             └───────────┬───────────┘
                         ↓
                       AUDIT

Final one-sentence definition: The platform allows users to report and observe disasters, allows a Management Team to verify and coordinate incidents through departments and resources, and uses one human-supervised Coordination Agent to generate explainable response recommendations from verified operational data.

# 35. Definition of Done

All three RBAC roles implemented.

User report + location + disaster type implemented.

Image/video upload and metadata pipeline implemented.

Public-safe map and nearby-event API available for frontend consumption.

Incident lifecycle implemented.

Priority engine implemented and tested.

PostGIS nearby/affected-area functions implemented.

Departments and resources modeled and linked.

Deterministic resource/department matching implemented.

Coordination Agent produces validated structured plans.

Human approval is enforced.

Management can assign resources and alert departments.

Audit logs cover sensitive operations.

Closed simulation reproduces the demo.

WebSocket events are emitted after committed state changes.

RBAC/security tests pass.

End-to-end acceptance test passes.

No Monitoring Agent implemented.

No autonomous dispatch implemented.

No dependency on real-world disasters.

API/database/AI contracts documented.